WEEK 1 TASK

Data Science Project Planning and Strategy Design

Hypothetical Project:

Predicting Crop Yield Using Weather and Soil Data for Small-Scale Farmers

Data Science Internship – Project Planning & Strategy Report

# 1. Introduction & Background

Agriculture remains one of the most weather-dependent and risk-exposed sectors of the economy, and unpredictable crop yields directly affect farmer income, food security, and supply-chain planning for downstream buyers. Small-scale farmers in particular often lack access to data-driven forecasting tools that larger commercial farms use, relying instead on traditional knowledge and seasonal experience alone.

Problem Statement: Given the increasing availability of open weather, soil, and historical agricultural datasets, there is a clear opportunity to apply data science techniques to forecast crop yield ahead of the harvest season, giving farmers and local cooperatives a data-backed basis for planning inputs, storage, and sales.

This project proposes a hypothetical data science initiative that ingests historical rainfall, temperature, and soil-quality data alongside past yield records to build a predictive model for crop yield at the district level. Python has been chosen as the implementation language throughout, owing to its extensive ecosystem of data manipulation, visualization, and machine-learning libraries.

## 1.1 Motivation & Justification

- Yield volatility caused by erratic rainfall and temperature patterns is a growing concern under changing climate conditions.

- Predictive tools that are simple, explainable, and low-cost can meaningfully improve planning for smallholder farmers and agricultural cooperatives.

- Open government and meteorological datasets make this problem tractable without requiring proprietary or expensive data sources.

- The problem naturally spans the full data science lifecycle — collection, cleaning, exploration, modeling, and evaluation — making it well suited for this planning exercise.

# 2. Project Objectives & Scope

## 2.1 Objectives

- Design a reproducible pipeline to collect and consolidate weather, soil, and historical yield data for a defined region.

- Build and compare multiple predictive models (regression and ensemble-based) to estimate crop yield ahead of harvest.

- Identify the most influential factors driving yield variation using explainability techniques.

- Produce a clear, non-technical summary of findings suitable for agricultural extension officers and cooperative leaders.

## 2.2 Scope Definition

| In Scope | Out of Scope |
| --- | --- |
| District-level yield prediction for three staple crops (wheat, rice, maize) using historical weather and soil data | Real-time satellite imagery analysis or remote sensing integration |
| Use of publicly available government and meteorological datasets | Mobile or web application development for farmers |
| Model comparison across regression, tree-based and ensemble methods | Pest and disease outbreak prediction |
| Explainability of predictions using feature-importance techniques | Deployment to production infrastructure or cloud hosting |

Table 1: Project scope boundaries

# 3. Methodology & Strategy

The project follows a standard, iterative data science lifecycle. Each stage feeds into the next, with a feedback loop back to problem definition once initial results are evaluated — allowing the scope or features to be refined if early results suggest the model is underperforming or the problem needs reframing.

Figure 1: End-to-end methodology and feedback loop

## 3.1 Data Collection Strategy

Historical rainfall and temperature data would be sourced from meteorological department archives, soil composition data from agricultural survey records, and past yield figures from government crop production reports. All sources would be joined on a common district and season key.

## 3.2 Data Cleaning Strategy

- Standardize date formats and district naming conventions across all three data sources before merging.

- Impute missing rainfall or temperature readings using seasonal averages for the same district.

- Flag and review yield outliers that fall outside three standard deviations from the district mean.

- Encode categorical fields such as crop type and soil category for downstream modeling.

## 3.3 Exploratory Analysis Strategy

Univariate analysis would examine the distribution of yield, rainfall, and temperature independently. Bivariate and multivariate analysis would explore correlations between weather variables and yield, and interaction effects between soil quality and rainfall. Seasonal and year-over-year trends would be visualized to detect any long-term climate impact on yield.

## 3.4 Modeling & Evaluation Strategy

Multiple model families would be trained and compared: a linear regression baseline, a random forest regressor, and a gradient-boosted model (XGBoost). Cross-validation would be used to tune hyperparameters and reduce overfitting risk, given the relatively small size of typical agricultural datasets.

# 4. Timeline & Tools

The plan below allocates the recommended 30–35 hours of Week 1 effort across the planning and design activities. Since no dataset is used this week, the hours reflect research, strategy design, and documentation effort rather than hands-on coding time.

Figure 2: Week 1 time allocation across planning activities

## 4.1 Tools & Libraries

| Stage | Libraries / Tools | Purpose |
| --- | --- | --- |
| Data Collection | pandas, requests, SQLAlchemy, OpenWeatherMap API | Pull historical weather, soil and yield records from public agricultural datasets and APIs |
| Data Cleaning | pandas, NumPy, missingno | Handle missing values, correct data types, remove duplicate or inconsistent entries |
| Exploratory Analysis | matplotlib, seaborn, plotly | Visualize distributions, correlations and seasonal trends in the data |
| Modeling | scikit-learn, XGBoost, statsmodels | Build regression and ensemble models to predict yield |
| Evaluation | scikit-learn (metrics), SHAP | Score model performance and explain feature importance |
| Environment | Jupyter Notebook, Git/GitHub, VS Code | Development, version control and reproducibility |

Table 2: Python libraries and tools mapped to each project stage

# 5. Expected Outcomes & Challenges

## 5.1 Expected Outcomes

- A working predictive model that estimates crop yield with a quantified margin of error ahead of harvest.

- A ranked list of the factors (e.g., cumulative rainfall, soil pH, sowing-to-harvest temperature range) most predictive of yield.

- A reusable data pipeline that can be extended to additional crops or regions in future iterations.

## 5.2 Anticipated Challenges & Mitigation

| Challenge | Mitigation Strategy |
| --- | --- |
| Inconsistent or sparse historical data across districts | Aggregate to a coarser regional level where district-level data is too sparse; use interpolation for short gaps |
| Small sample size limiting model generalization | Favor simpler, regularized models and robust cross-validation over complex deep-learning approaches |
| Weather variability not captured by historical averages alone | Include derived features such as rainfall variance and drought/excess-rain indicators, not just monthly means |
| Model results being difficult for non-technical stakeholders to trust | Use SHAP-based explainability plots and plain-language summaries alongside technical metrics |

Table 3: Risk register for the proposed project

# 6. Conclusion

This plan lays out a complete, structured approach to a crop-yield prediction project — from problem framing through to evaluation — designed to be executed entirely in Python. The methodology emphasizes reproducibility, explainability, and practical relevance to end users, providing a solid foundation for the technical implementation tasks in the following weeks of this internship.